VERSE FOR YOU

Product Decision Log — Subscription, Monetization & Operations

Date: April 11, 2026  ·  Check-In #1  ·  Owner: Pedro Siqueira

# Overview

This document records the product and technical decisions made during the April 11, 2026 weekly check-in for Verse for You. These decisions govern the subscription model, monetization approach, and implementation priorities for the week of April 12–18.

Scope: Subscription product with free trial, secure rate-limited enforcement, and continued support for voluntary donations. No pricing surveys — pricing is set based on competitive market positioning.

# Decisions Made

## Decision 1 — Subscription Pricing

| Price | $4.99 / month |
| --- | --- |
| Basis | Competitive positioning below Abide ($9.99/mo) and Hallow ($9.99/mo). Entry price to build trust at launch. |
| Free Trial | 1 month (30 days) — full access, no credit card required at start |
| Annual Option | Open for future consideration — not in scope for this sprint |
| Status | APPROVED |

## Decision 2 — Free Trial Structure

Users receive a full 30-day free trial upon first sign-up. During the trial:

- All features are fully unlocked (same as paid tier)

- A countdown banner is visible in the app showing remaining trial days

- On day 25, a gentle upgrade prompt appears

- On day 30 expiry without payment, the user transitions to restricted access

No credit card is required to start the trial. Stripe captures payment details only when the user chooses to subscribe. This reduces friction and increases trial sign-up rates.

## Decision 3 — Rate Limiting After Trial

Access is governed by three tiers, enforced server-side through rate limiting tied to the user’s subscription status:

| Tier | Verse Searches | Prayer / Reflection | Journal / Save |
| --- | --- | --- | --- |
| Trial (Days 1–30) | Unlimited | Unlimited | Unlimited |
| Expired (No payment) | 3 / day | 1 / day | Read-only |
| Paid ($4.99/mo) | Unlimited | Unlimited | Unlimited |

Rate limits are enforced server-side, tied to user account status — not just IP address. This means limits persist across devices and cannot be bypassed by changing networks.

## Decision 4 — Voluntary Donations Retained

The existing Stripe donation flow ($5, $10, $25, $50 one-time gifts) is kept active alongside the subscription model. These are independent revenue streams and serve different user motivations:

- Subscriptions — for regular users who want full access

- Donations — for users who want to support the mission without a recurring commitment

Both options will be visible in the Settings screen. No donation prompt will interrupt the subscription flow.

## Decision 5 — No Pricing Surveys

Market pricing will not be validated through in-app surveys. Pricing is set at $4.99/mo based on:

- Competitive analysis of comparable faith apps (Abide: $9.99/mo, Hallow: $9.99/mo)

- Positioning Verse for You as an affordable entry point to build an early user base

- Price can be adjusted post-launch based on actual conversion data from Stripe

## Decision 6 — Operational Ownership & Reporting

Effective at launch (May 9, 2026), ongoing operations and performance tracking are delegated as follows:

| Reporting Cadence | Every Saturday check-in (10:00 AM ET), beginning the first Saturday after launch |
| --- | --- |
| Revenue Report | Actual vs. projected (slide 9 baseline): free users, paid subscribers, conversions, churn |
| Tax Estimate | Running quarterly self-employment tax obligation based on gross Stripe revenue |
| User Feedback | App Store reviews + in-app feedback synthesized into themes: what works, what frustrates, what is requested |
| Recommendation | One concrete improvement per check-in, grounded in data. Owner approves before any implementation begins. |
| Approval Rule | No changes are implemented without explicit approval from Pedro Siqueira. Claude proposes; Pedro decides. |
| Status | APPROVED — effective at launch |

Data sources required at launch: Stripe dashboard (revenue + subscription events), Apple App Store Connect (reviews + download metrics). These will be connected during pre-launch setup week.

# Technical Prerequisites

Before the subscription product can be built, one critical dependency must be addressed:

CRITICAL: User authentication does not currently exist in the app. Without accounts, there is no way to track trial status or subscription state per user. This is the first thing to build.

### Why Authentication is Required

- Trial expiry must be tracked per person, not per device

- A paid subscriber must be recognized across iPhone, iPad, and Web

- Stripe webhooks need a user ID to update subscription status

- Rate limits must survive app reinstalls and device changes

### Recommended Approach: Clerk Auth

Clerk is recommended over Firebase or Supabase Auth for this project because:

- Purpose-built React Native / Expo SDK — no custom configuration needed

- Handles email, Google, and Apple Sign-In out of the box

- Free tier covers the first 10,000 monthly active users

- Integrates directly with Stripe for customer ID linking

# Implementation Priorities — Week of April 12–18

Tasks are ordered by dependency. P1 items are blockers for P2. P2 items are blockers for P3.

| Pri | Area | Task & Rationale |
| --- | --- | --- |
| P0 | User Auth | Integrate Clerk Auth into Expo app Prerequisite for all subscription work. No accounts = no trial tracking. |
| P1 | Stripe Sub Product | Create subscription product in Stripe with 30-day trial Set up $4.99/mo product, configure trial period, test in Stripe sandbox. |
| P1 | Webhook Handler | Add Stripe webhook endpoint to server Handle subscription.created, payment_failed, subscription.deleted events. |
| P2 | Server Rate Limits | Tie rate limiting to user subscription status Replace IP-only limits with account-aware limits across trial / expired / paid tiers. |
| P2 | Trial UI | Add trial countdown banner to Home screen Show "X days left in trial" and a soft upgrade prompt from day 25 onwards. |
| P3 | Paywall Screen | Build upgrade screen shown when limit is hit Full-screen with pricing, feature list, and Stripe checkout button. Launches after trial expires. |
| P3 | Helmet.js | Add security headers to server XSS + clickjacking protection. Required for App Store approval. |
| P3 | HTTPS Redirect | Enforce HTTPS on all server routes Required for App Store submission. 1-line change. |
| PRE | Reporting Setup | Connect Stripe + App Store data for post-launch reporting Wire up data sources week before launch (May 2–8) so first check-in report is ready May 16. |

# Out of Scope This Sprint

- Annual subscription pricing — deferred to post-launch

- In-app pricing surveys — not being built per decision made April 11

- Church / group license portal — future sprint

- Android-specific push notifications — iOS first

# Sign-off

| Decision Owner | Pedro Siqueira |
| --- | --- |
| Prepared By | Claude (Verse for You Build Session) |
| Date | April 11, 2026 |
| Next Review | April 18, 2026 — Saturday Check-In #2 · 10:00 AM ET |
| Status | APPROVED — move to implementation |

These decisions are locked for the April 12–18 sprint. Any changes should be raised at the April 18 check-in.