## Slide 1
WEEKLY CHECK-IN · APRIL 26, 2026
Verse for You
CHECK-IN #3
AI Features · Design Polish · App Store Submitted
Prepared by Claude · Verse for You Build Session

## Slide 2
APP STATUS
Verse for You · Check-In #3 · April 26, 2026
Where We Stand
As of April 26, 2026 — Check-In #3
97%
Complete
Up from 95%
4
Screens Built
Home · Search · Journal · Settings
Live
TestFlight Beta
Beta testers onboarded
AI Q&A
Ask + Related
Live in TestFlight
SHIPPED THIS WEEK
Serif typography + shadow-elevated verse cards
“Ask About This Verse” AI Q&A shipped
Bible reference hallucination guard added
Share cards redesigned for viral reach
“You Might Also Reflect On” related verses

## Slide 3
THIS WEEK
Verse for You · Check-In #3 · April 26, 2026
Three Big Builds This Week
Features that deepen the app and grow the audience
01
DESIGN
Design Polish Sprint
Serif fonts for all verse text. Shadow-elevated cards replacing flat borders. Pastoral error messages. Refreshed empty state copy. The app now reads as devotional, not functional.
02
AI Q&A
Ask About This Verse
Users now tap preset chips (“Why this verse?”, “How do I apply this?”) or enter free-form questions on any verse. AI answers inline with animated reveal.
03
TRUST & REACH
Hallucination Guard + Viral Share
66-book Bible canon validates all AI verse references before they reach the client. Share cards redesigned with emotion context and app link. Milestone prompts fire at 10/25/50 verses discovered.

## Slide 4
MONETIZATION MODEL
Verse for You · Check-In #3 · April 26, 2026
How Verse for You Makes Money
Updated freemium model — lower barrier, clearer upgrade path
FREE
$0
· 5 verse searches/day
· Verse of the Day
· Basic journal (local)
· 3 Bible translations
· Donation option
Great for casual users
PREMIUM
$4.99/mo
· Unlimited verse searches
· Cloud journal sync
· All 9 translations
· Offline mode
· Ad-free forever
Primary revenue driver
DONATIONS
One-time
· $5 · $10 · $25 · $50
· Stripe Checkout (live)
· No account required
· Community goodwill
· Strong at launch
Already built & live

## Slide 5
LAUNCH TIMELINE
Verse for You · Check-In #3 · April 26, 2026
Road to Late May Launch
On track for late May — AI features shipped, App Store submitted
Apr 11
Check-In #1
Security review · 85% complete
Apr 11–18
Polish Sprint
Auth · UI · TestFlight · Refactors
Apr 18
Check-In #2
TestFlight live · Auth done · 95% complete ✓
TODAY
Apr 18–25
App Store Prep ✓
Complete — all assets submitted to Apple
Apr 26 / #3
Submit to App Store ✓
Submitted — under Apple review
May 2–9
Beta Feedback Loop
TestFlight fixes · Final polish based on feedback
Late May
Public Launch
App Store live · Marketing push begins

## Slide 6
WHAT’S NEXT
Verse for You · Check-In #3 · April 26, 2026
The Critical Path to Launch
April 26 – May · P0 + P1 features before late May launch
01
Account + Cloud Journal Sync
P0: The #1 retention risk. Every reinstall wipes the user’s spiritual history. Requires Sign in with Apple/Google + Postgres-backed verse storage.
02
Daily Push Notifications
P0: Settings toggle has been live for weeks but wired to nothing. Install expo-notifications, request permissions, wire the daily verse delivery.
03
Share Image Cards
P1: Text sharing is live. Instagram/TikTok-ready 1080×1920 typeset verse images would double organic reach — the top acquisition channel in faith apps.
04
Streak Milestone Share
P1: 7-day streak should fire an invite-a-friend share sheet, mirroring the verse discovery milestone already live.
05
HomeScreen Decomposition
P2: HomeScreen.tsx is ~950 lines. Extract useVerseQuery hook + EmotionInputSection + WeekendPlanBanner components.

## Slide 7
REVENUE PROJECTION
Verse for You · Check-In #3 · April 26, 2026
Conservative · 12 Months Post-Launch
Late May 2026 launch — 4 weeks out, core features complete, on track
KEY ASSUMPTIONS
Launch date
Late May 2026
Free users (mo 1)
500
Paid conversion
4%
Sub price
$4.99/mo
Freemium cap
5 searches/day
Church licenses
2 by mo 6
Donations avg
$12
Growth rate
~25%/mo
Year 1 peak
~$7,800/mo
Chart: 
| Mo 1 | Mo 2 | Mo 3 | Mo 4 | Mo 5 | Mo 6 | Mo 7 | Mo 8 | Mo 9 | Mo 10 | Mo 11 | Mo 12
Monthly Revenue | 100 | 200 | 420 | 700 | 1100 | 1650 | 2400 | 3400 | 4600 | 5800 | 6900 | 7800

## Slide 8
WHAT'S NEXT
App Store by
Late May
01
Cloud sync is the last P0 — tackle this week
02
Push notifications + streak milestone share
03
Late May launch on track — 4 weeks out
Verse for You · Check-In #3 · April 26, 2026 · Prepared by Claude